PHASE 0

Planning & Documentation

Mini Student Database Management System

Life Cycle: Iterative SDLC     |     Framework: MVC     |     Backend: Python Flask

# 1. Project Overview

The Mini Student Database Management System (Mini Student DBMS) is a beginner-level, fully functional web application built for learning purposes. It covers database design, backend development, authentication, security, and version control from the ground up.

| Item | Detail |
| --- | --- |
| Project Name | Mini Student DBMS |
| Developer | Oliver |
| Level | Beginner — CS Engineering Student |
| Purpose | Learning project — practice database, backend, security |
| Life Cycle | Iterative SDLC |
| Architecture | MVC (Model View Controller) |
| Backend | Python Flask |
| Database | MySQL |
| Frontend | HTML, CSS, Vanilla JavaScript |
| Version Control | GitHub |
| Start Date | April 2026 |

# 2. Project Objectives

By the end of this project, Oliver will be able to:

- Design a relational database from scratch with real tables and relationships

- Write SQL queries that create, read, update, and delete data

- Build a Python Flask backend server that connects to a database

- Implement login and role-based access (Admin vs Student)

- Apply basic security practices from day one of building

- Use GitHub correctly for version control and project history

- Back up and restore a database safely

# 3. Project Scope

## 3.1 In Scope

- Two user roles: Admin and Student

- Admin can add, edit, delete students, courses, and grades

- Student can view their own profile, courses, and grades

- Secure login system with hashed passwords

- Role-based route protection

- Database backup and restore system

- GitHub repository with proper version control

## 3.2 Out of Scope

- Mobile application — web only

- Email notifications

- Payment or fee management

- Real-time features (chat, live updates)

- Cloud database hosting — local MySQL only for now

# 4. Life Cycle — Iterative SDLC

Each phase follows a loop before moving to the next. Nothing is skipped.

| Step | Action | Rule |
| --- | --- | --- |
| 1. Plan | Understand what this phase requires | Draw it or write it before coding |
| 2. Build | Write the code or SQL for this phase | Only build what was planned |
| 3. Test | Manually test every feature built | Nothing moves forward untested |
| 4. Review | Check what worked, what did not | Fix issues before next phase |

This loop repeats for every phase. It is why we think 80% before building 20%.

# 5. Architecture — MVC Framework

MVC stands for Model, View, Controller. It separates your project into three clear layers so every part of your code has one job and one place.

| Layer | What It Does | In This Project |
| --- | --- | --- |
| Model | Handles data — reads and writes to the database | MySQL tables + Flask DB queries |
| View | Handles display — what the user sees | HTML pages and dashboards |
| Controller | Handles logic — connects View and Model | Flask routes in app.py |

When something breaks, MVC tells you exactly where to look. Data problem? Check the Model. Display problem? Check the View. Logic problem? Check the Controller.

# 6. Technology Stack

| Layer | Technology | Why We Use It |
| --- | --- | --- |
| Database | MySQL | Relational, structured, industry standard for beginners |
| Backend | Python Flask | Familiar to Oliver, lightweight, beginner-friendly |
| Authentication | Flask-Login + bcrypt | Secure password hashing + session management |
| Frontend | HTML, CSS, JavaScript | No framework needed at this stage |
| Version Control | GitHub | Industry standard, free, tracks all changes |
| Environment | python-dotenv (.env file) | Keeps secrets out of code and off GitHub |

# 7. Project Folder Structure

This is the complete folder structure you will create on your computer and push to GitHub.

mini-student-dbms/

|

|-- database/

|   |-- schema.sql          <- all CREATE TABLE statements

|   |-- seed.sql            <- sample test data

|   |-- backups/            <- your .sql backup files go here

|

|-- backend/

|   |-- app.py              <- Flask entry point (Controller)

|   |-- config.py          <- database config and app settings

|   |-- models/            <- Model layer

|   |   |-- student.py

|   |   |-- course.py

|   |   |-- grade.py

|   |   |-- user.py

|   |-- routes/            <- Controller routes

|   |   |-- auth.py        <- login / logout

|   |   |-- admin.py       <- admin-only routes

|   |   |-- student.py     <- student-only routes

|   |-- middleware/

|   |   |-- roles.py       <- admin vs student check

|   |-- templates/         <- View layer (HTML files)

|   |   |-- login.html

|   |   |-- admin/

|   |   |   |-- dashboard.html

|   |   |   |-- students.html

|   |   |   |-- courses.html

|   |   |   |-- grades.html

|   |   |-- student/

|   |       |-- dashboard.html

|   |       |-- my_grades.html

|   |       |-- my_courses.html

|   |-- static/

|       |-- css/

|       |   |-- style.css

|       |-- js/

|           |-- main.js

|

|-- .env                   <- SECRET: never upload to GitHub

|-- .gitignore             <- tells GitHub what to ignore

|-- requirements.txt       <- Python packages list

|-- README.md              <- explains your project

# 8. Database Tables — Overview

These are the five core tables that power the entire system. Each table connects to at least one other. That connection is what makes it relational.

| Table | What It Stores | Connects To |
| --- | --- | --- |
| users | Login credentials for all users (admin + students) | students (via user_id) |
| students | Student profile details — name, email, year | users, enrollments, grades |
| courses | All available courses — name, code, description | enrollments, grades |
| enrollments | Which student is in which course | students, courses |
| grades | Grade per student per course | students, courses |

Rule: every table has a primary key (id). Tables link to each other using foreign keys. This is the foundation of relational database design.

# 9. User Roles & Permissions

| Feature | Admin | Student |
| --- | --- | --- |
| Login | Yes | Yes |
| View all students | Yes | No |
| Add / edit / delete student | Yes | No |
| Add / edit / delete course | Yes | No |
| Assign grades | Yes | No |
| View own profile | No | Yes |
| View own courses | No | Yes |
| View own grades | No | Yes |
| Access admin dashboard | Yes | No |
| Access student dashboard | No | Yes |

# 10. Security Plan

Security is designed in Phase 0 — not added later. Every item below is implemented during the phase it belongs to.

| Threat | Protection | Phase Applied |
| --- | --- | --- |
| Weak/plain text passwords | bcrypt hashing — never store raw passwords | Phase 3 |
| SQL Injection | Flask SQLAlchemy ORM — no raw SQL from user input | Phase 2 |
| Unauthorized route access | Flask-Login decorators on every protected route | Phase 3 |
| Wrong role accessing data | Role check middleware on admin and student routes | Phase 3 |
| Secrets exposed in code | .env file — DB password, secret key never in code | Phase 1 |
| Secrets uploaded to GitHub | .gitignore blocks .env from ever being pushed | Phase 1 |
| Data loss | Manual backup before every major change | All phases |
| Session hijacking | Flask secure session config + secret key | Phase 3 |

# 11. Backup Plan

## 11.1 When to Back Up

- Before creating or changing any table

- After inserting real or test data

- Before starting a new phase

- After completing a phase successfully

- Minimum once per week during active development

## 11.2 How to Back Up

Run this command in your terminal to save your entire database to a file:

# Save your database to a backup file

mysqldump -u root -p student_dbms > database/backups/backup_april2026.sql

# Restore from a backup file if something breaks

mysql -u root -p student_dbms < database/backups/backup_april2026.sql

Think of backups like save points in a game. You can always go back to a safe point.

# 12. GitHub Plan

## 12.1 Repository Setup

- Create a new GitHub repository named: mini-student-dbms

- Set it to Public so you can share your work

- Add a README.md when creating the repo

- Clone it to your computer using git clone

## 12.2 Your Daily GitHub Workflow

# Step 1 — Stage all your changes

git add .

# Step 2 — Save a snapshot with a clear message

git commit -m "Phase 1: created database schema with 5 tables"

# Step 3 — Send it to GitHub

git push

## 12.3 What Goes in .gitignore

# .gitignore — these files are NEVER uploaded to GitHub

.env

__pycache__/

*.pyc

database/backups/

venv/

.DS_Store

## 12.4 Commit Message Rules

- Always describe what you did — not what the file is

- Good: "Phase 2: connected Flask to MySQL database"

- Bad: "update" or "fix" or "changes"

- One commit per meaningful piece of work — not all at the end

# 13. Development Timeline

| Phase | Focus | Estimated Time |
| --- | --- | --- |
| Phase 0 | Planning, documentation, GitHub setup | Day 1 (today) |
| Phase 1 | Database schema — all 5 tables in MySQL | Days 2-3 |
| Phase 2 | Flask backend setup + MySQL connection | Days 4-5 |
| Phase 3 | Authentication — login, sessions, roles | Days 6-7 |
| Phase 4 | Core CRUD features — students, courses, grades | Days 8-11 |
| Phase 5 | Security layer — validation, middleware, protection | Days 12-13 |
| Phase 6 | Frontend — HTML dashboards and forms | Days 14-17 |
| Phase 7 | Testing — test every feature, fix every bug | Days 18-19 |
| Phase 8 | Backup system + GitHub final push + review | Days 20-21 |

# 14. Phase 0 Completion Checklist

Before moving to Phase 1, every item below must be done:

| Checklist Item | Status |
| --- | --- |
| Project overview documented | Done |
| Objectives listed and understood | Done |
| Life cycle (Iterative SDLC) chosen and understood | Done |
| MVC framework understood and mapped to project | Done |
| Full tech stack confirmed (Flask, MySQL, GitHub) | Done |
| Folder structure designed | Done |
| All 5 database tables identified | Done |
| User roles and permissions mapped | Done |
| Security plan documented | Done |
| Backup plan documented | Done |
| GitHub workflow understood | Done |
| Development timeline set | Done |
| Ready to start Phase 1 | Yes |

Phase 0 Complete. Ready for Phase 1 — Database Design.